## Slide 1: MBUG 2017
Session Title: How to Hit a Home Run with Banner 9
Presented By: Chris Giger, Enterprise Applications Director
Institution: Delta State University
September 12, 2017

## Slide 2: Session Rules of Etiquette
Please turn off your cell phone
If you must leave the session early, please do so discreetly
Please avoid side conversation during the session

## Slide 3: Agenda
Banner 9 Goals and Priorities
Banner 9 Server Setup Strategy
Banner 9 Installation and Testing
Single Sign On for Both Banner 8 and Banner 9
Go Live With Banner 9 Application
Future Banner 9 Rollout Roadmap

## Slide 4: Banner 9 Goals And Priorities Goals And Priorities
Notes: Prior Planning Prevents Poor Performance

## Slide 5: Goals and Priorities
Start the movement toward Banner 9 and the momentum to keep implementing applications
Prioritize the most immediate beneficial Banner 9 applications
Priorities determined:
  Web Registration
  Student Attendance Tracking
  Faculty Grade Entry
Applications to follow: Faculty Advising Profile, Employee Profile

## Slide 6: Banner 9 Server Setup Strategy Server

## Slide 7: Banner 9 Server Setup Strategy
Determine the server needs for the applications to implement
Worksheet to help determine the amount of servers/processing power needed to support the applications
Virtual Server Environment – Key to standing up and the rollout of Banner 9 servers
DBEU upgrades needed for Banner 9

## Slide 8: Banner 9 Installation and Testing

## Slide 9: Banner 9 Installation and Testing
Installation of priority applications
  Web registration
  Student attendance tracking
  Faculty grade entry
  Installed in both TEST and PROD environments
  Installed EIS (Ellucian Identity Services) and BEIS SSO Manager to handle authentication
  Tested applications internally within IT department and Registrar’s office

## Slide 10: Banner 9 Installation and Testing

## Slide 11: Banner 9 Installation and Testing

## Slide 12: Sign On for Banner8 and Banner 9

## Slide 13: Single Sign On for Banner 8 and Banner 9
Part of Banner 9 project was to move Banner 8 to single sign on
Authenticate through active directory to help with navigation between Banner 8 and Banner 9 via application navigator
Configured EIS for CAS
Configured SSO manager for Banner 8
Tested single sign on Banner 8 with DSU’s Banner power users group
Went live with SSO Banner 8 March 1, 2016

## Slide 14: Single Sign On for Banner 8 and Banner 9
EIS

## Slide 15: Go Live with Banner 9 Application

## Slide 16: Go Live with Banner 9 Application
First application to go live is Web Registration
Conducted testing with Pilot group of students in our TEST environment (December 2015).
Conducted production registration with pilot group of students in (January 2016)
Conducted surveys of both groups.
  “Very, very easy”
  “My experience went very smooth. I like the way it functions”
  “I like the way everything you need to see is on one screen”
Go live for all of campus – April 18, 2016

## Slide 17: Future Banner 9 Rollout Roadmap

## Slide 18: Lessons Learned
Plan for your infrastructure needed for Banner 9
Virtual servers are a must
Utilize Ellucian Customer Success site
Work with Key users to get buy in of applications
Work with Power Users group to help test
Utilize available resources – Don’t reinvent the wheel
Don’t be afraid of the
Keep the momentum going of implementing Banner 9

## Slide 19: Lessons Learned
New Banner 9 Server Sizing
Servers will be reduced from 9 servers to 3 with new server sizing matrix provided by Ellucian

## Slide 20: Questions & Answers

## Slide 21: Thank you!
Chris Giger, Delta State University, Enterprise Application Director